TIME ESTIMATION

(nedelja)   
Create-react-app and installing all other NPMs, Folders/Files setup and files imports - 30min  
LoginPage - 3h 30min   
Fix API get request so it makes Get req once (with useEffect called only once after render of Dashboard) - 30min   
Make folders/files for Dashboard components and Fix Form submit on Loginpage - 20min

(ponedeljak)   
Dealing with **addItem** function + fixing some css - 6h

(utorak)   
Dealing with **addItem** Dealing with **addItem** filter - 2h   
Search input - 2h 30min

(sreda)  
Looking everything up & adding error msg when selecting countries - 2h  
Population Difference and conditional rendering along with Chart - 3h  
pass selected coutries to Chart - 30min  
html + CSS - 1h

(cetvrtak)  
CSS & getting all together – 6h

Resi SEARCH, posle drugog slova on Search-uje prvo slovo !! ( RESENO! ) - 20min

‘’NOTES” ( ubaci za login check ako Nije da ga vrati na ‘/’ )